**CITS3200 Team 06**

**Minutes of Meeting 8 held on September 16, 2025 (with Team)**

**Location**: Online (Teams)

**Present**: Jeet Vora, Tahjeeb Tajwar, Pranav Rajput, Takumi lizuka, Chris Chandra

**Absentee**: None

**Meeting Started**: 6:00PM

|  |  |
| --- | --- |
| * 1. **Agenda** * Discuss progress since last meeting. * Oversee review and merging of Taku’s UI changes branch. * Discuss Front End Team work division for tonight; who can show up tomorrow and do the Project Retrospective and take it’s Minutes – what can get done by tomorrow morning and who will be familiar enough to present the version as it is then. * Discuss the requested changes – iFrame, are we doing it, if so draw up the issue for it, if not   **5.2 Summary of Discussions** | |
| * iFrame issue will be brought up with Emily tomorrow (cannot be done as we do not control the source, being the UWA Research Repository; New Window without constraints is possible). * Discussed keeping Neo4J, decided to do so; Kate Croaker indicated there were two Pure APIs, one being actively worked on presumably to replace. * Tahjeeb would be primarily working on the search functionality over the night of 16th. * Jeet has created a Back End Repo to hold the Back End Team’s work and issues. * Pranav is working on the demo’s DB back end and will be adding Grant Data, will inform Taku once done so he can connect that extra to the front end.   **5.3 Date of Next Meeting**   * Meet before the next client meeting at 12:00PM on the 17th to plan the agenda and process for the Project Retrospective with Emily.   Meeting Closed: 7:00PM |

Minute taker: Pranav Rajput