**CITS3200 Team 06**

**Minutes of Meeting 8 held on September 23, 2025 (with Team)**

**Location**: Online (Teams)

**Present**: Pranav Rajput, Taku Mukwekeze, Chris Chandra, Takumi Lizuka.

**Absentee**: Jeet Vora, Chris Chandra.

**Meeting Started**: 6:00PM

|  |  |
| --- | --- |
| * 1. **Agenda** * Discuss progress made so far over the weekend, concerning Front End especially. * Discuss must-do features before the next meeting with the client.   + Need Bridge Tables for Research Outcomes to Research Grants/Awards, since awards map to projects one to one, but projects map one to many awards and one to many research outputs, so need a many to many bridge to eliminate the need for an extra intermediate.   + Need more title/position info in OIMembers, and Journal name info in OIResearchGrants (when there is no publisher, its usually because it was published in a journal instead).   + We need to refresh the data from the old API.   + We need access to fingerprints – contact Kate for it. * Pick new Project Manager for Sprint 3.   **5.2 Summary of Discussions** | |
| * Pranav agreed to add and adjust for the new fields, add new Bridge Tables to the back-end DB schema between Research Outputs and Grants/Awards and finish the bridge table between OI Research Outputs and the OIResearch Outputs Collaborators meta table. * Pranav emailed Kate Croaker to request for the old API to the Fingerprints and Keywords endpoints. * Pranav confirmed abstracts, profile and profile picture links, etc, are already present and filled in the DB as of today. * The View Profile feature was discussed – it’s confirmed to be a intrapage feature, a popup pulling up the full profile info (contact info, name, title, full bio) AND Fingerprint info. * Taku agreed to adapt the Front End links to the SQLite DB when Pranav merges it by tonight at the latest by 1-2PM the next day (Wednesday). * Endpoints allow ordering there and then, so the Back End team was discussed as using these extra parameters to simplify the Back End Update routine.   **5.3 Date of Next Meeting**   * Mentor Meeting on Wednesday, Client Meeting on Thursday, Audited Meeting #2 on Friday.   Meeting Closed: 6:45 PM |

Minute taker: Pranav Rajput